SATTABASE BILLING PLATFORM WITH SOLUTION GUIDE Stripe Integrati on Audit Report Finance, Compliance & User Experience Review Date: April 28, 2026 Classification: Confidential Version: 2.0 (with Solution Guide) Prepared for: Sattabase Engineering Team Auditor: Finance & Compliance Review Sattabase Billing Platform Confidential

Table of Contents

1. Executive Summary	1

2. Audit Scope and Methodology	2

2.1 Scope	2

2.2 Methodology	2

3. Payment Architecture Overview	2

4. Findings Summary	3

5. Critical Findings - Solution Guide	3

5.1 C1: Tax Calculation (Critical)	3

Problem	3

Solution	3

5.2 C2: Automatic Invoicing (Critical)	5

Problem	6

Solution	6

6. High Priority Findings - Solution Guide	7

6.1 H1: Refund Mechanism (High)	7

Problem	7

Solution	7

6.2 H2: Payment Failure Recovery / Dunning (High)	10

Problem	10

Solution	11

6.3 H3: Test Coverage (High)	12

Problem	12

Solution	12

7. Medium Priority Findings - Solution Guide	13

7.1 M1: GDPR / Right to Erasure (Medium)	13

Problem	13

Solution	13

7.2 M2: Terms of Service at Checkout (Medium)	16

Problem	16

Solution	16

7.3 M3: Proration Preview (Medium)	16

Problem	16

Solution	17

7.4 M4: Cancellation Confirmation Email (Medium)	18

Problem	19

Solution	19

7.5 M5: Database Locking for Concurrent Webhooks (Medium)	19

Problem	19

Solution	19

7.6 M6: Migration Files Missing (Medium)	21

Problem	21

Solution	22

8. Low Priority Findings - Solution Guide	22

8.1 L1: Currency Symbol Hardcoding (Low)	22

Problem	23

8.2 L2: Webhook Endpoint Timeout Protection (Low)	24

Problem	25

Solution	25

9. Implementation Roadmap	27

9.1 Phase 1: Quick Wins (Today, 15 minutes, zero code)	27

9.2 Phase 2: Before First Paying Customer (This Week, ~2 hours)	27

9.3 Phase 3: Before Public Launch (Next Sprint, ~8-10 hours)	27

9.4 Phase 4: Before Scaling (Following Sprint, ~4-6 hours)	28

9.5 Effort Summary	28

10. Conclusion	28

(Right-click the Table of Contents and select 'Update Field' to refresh page numbers.)

# 1. Executive Summary

This report presents a comprehensive audit of the Stripe payment integration within the Sattabase billing platform, a central multi-tenant subscription management system developed with Django Ninja backend and AstroJS+Vue frontend. The audit was conducted from a financial compliance, legal, and user experience perspective, evaluating the system against industry best practices for SaaS billing platforms. Unlike the initial audit (v1), this version includes a detailed Solution Guide with step-by-step implementation instructions for every finding.

The Sattabase platform uses Stripe Checkout for payment collection and Stripe Customer Portal for self-service billing management. Webhooks drive the ongoing subscription lifecycle synchronization between Stripe and the local database. The system currently manages multiple products with tiered plans supporting monthly billing cycles with configurable trial periods. The dual-path activation architecture (confirm endpoint primary, webhook fallback) demonstrates solid engineering fundamentals.

The audit evaluated 20 specific areas across PCI-DSS compliance, tax and invoicing, data privacy, subscription lifecycle management, webhook reliability, user experience, and legal requirements. Of the 20 findings, 7 passed without issues, 2 were rated Critical, 3 High, 4 Medium, 2 Low, and 2 Informational. Each finding now includes a concrete Solution Guide with specific code changes, Stripe Dashboard configuration steps, estimated effort, and recommended execution timeline.

# 2. Audit Scope and Methodology

## 2.1 Scope

The audit covers the complete Stripe integration codebase including: billing/stripe_service.py (965 lines) handling all Stripe SDK interactions; billing/controllers.py (606 lines) providing HTTP endpoint routing; billing/models.py (643 lines) defining database models; billing/schemas.py (262 lines) containing Pydantic request/response schemas; settings.py containing Stripe configuration; frontend BillingOverview.vue providing subscription dashboard; frontend PlanComparison.vue delivering plan comparison; and frontend billing.ts serving as the API client.

## 2.2 Methodology

The audit was conducted through static code analysis, architectural review, and compliance mapping against PCI-DSS v4.0 SAQ-A criteria, Stripe best practices documentation, GDPR requirements, consumer protection regulations (EU Consumer Rights Directive, US state-level refund laws, Bangladesh Consumer Rights Protection Act 2009), and industry-standard SaaS billing patterns. Severity classifications: Critical (immediate legal risk), High (significant financial risk), Medium (moderate risk or UX gap), and Low (minor improvement).

# 3. Payment Architecture Overview

The Sattabase billing platform employs a dual-path activation architecture. The primary path is the confirm_checkout endpoint which operates entirely through server-to-server API calls with Stripe and does not depend on webhook delivery. The secondary path processes Stripe webhook events for ongoing lifecycle management across seven event types: checkout.session.completed, customer.subscription.created/updated/deleted, invoice.payment_succeeded/failed, and customer.subscription.trial_will_end. All webhook events are verified via signature validation, logged with full JSON payloads, and processed idempotently.

# 4. Findings Summary

The following table summarizes all 20 findings with their severity, risk description, and solution summary. Detailed step-by-step solution guides with code examples follow in Sections 5 through 8.

| # | Finding | Severity | Status & Risk | Solution Summary |
| --- | --- | --- | --- | --- |
| 1 | PCI-DSS: No Card Data | Pass | Stripe Checkout + Portal fully outsources card handling. SAQ-A eligible. | No action needed. Already at highest PCI compliance tier. |
| 2 | Webhook Signature Verification | Pass | All webhooks verified via construct_event() with per-endpoint secret. | No action needed. Already correctly implemented. |
| 3 | Checkout Session Validation | Pass | confirm_checkout_session() verifies user_id metadata match. | No action needed. Session hijacking prevention in place. |
| 4 | Idempotent Webhook Processing | Pass | WebhookEventLog uses unique event_id constraint with get_or_create. | No action needed. Idempotency correctly implemented. |
| 5 | Trial Abuse Prevention | Pass | has_used_trial prevents repeated trial exploitation. | No action needed. Trial-once-per-product enforced. |
| 6 | Rate Limiting on Checkout | Pass | check_rate_limit_or_raise() prevents automated abuse. | No action needed. Rate limiting is in place. |
| 7 | Webhook Audit Trail | Pass | All events logged with full JSON payload and processing status. | No action needed. Comprehensive audit trail exists. |
| 8 | Tax Calculation / Invoicing | Critical | No tax calculation applied. Stripe Tax not configured. No automatic invoicing enabled. | Enable Stripe Tax in Dashboard. Add automatic_tax to checkout session. Configure invoice settings. |
| 9 | Refund Policy | High | No refund functionality exists. No endpoint, no API calls, no policy displayed. | Create Refund model. Add stripe.Refund.create() service. Add admin refund action. |
| 10 | Payment Failure Recovery | High | Payment failed only sets PAST_DUE. No notification, no retry, no grace period. | Enable Stripe Smart Retries. Add dunning notification. Show Fix Payment button. |
| 11 | No Test Coverage | High | Zero test files for billing app. Changes could silently break payment flow. | Create test_stripe_service.py (8+ tests) and test_controllers.py (5+ tests). |
| 12 | GDPR / Right to Erasure | Medium | No Stripe Customer cleanup on account deletion. PII remains. | Add account deletion hook to delete or anonymize Stripe Customer. |
| 13 | Terms of Service at Checkout | Medium | No TOS or subscription agreement presented during checkout. | Add tos_accepted_at field. Add consent checkbox. Use Stripe consent_collection. |
| 14 | Proration Preview | Medium | Users cannot see proration cost before confirming plan change. | Add get_proration_preview() service. Add preview endpoint and confirmation modal. |
| 15 | Cancellation Email | Medium | No confirmation email sent on cancel. User gets no written notification. | Enable Stripe built-in emails in Dashboard (zero code, 2 minutes). |
| 16 | DB Locking for Webhooks | Medium | No select_for_update(). Concurrent webhooks could race on same row. | Wrap webhook handlers in transaction.atomic() + select_for_update(). |
| 17 | Migration Files Missing | Medium | billing/migrations/ only has __init__.py. No migrations generated. | Run: python manage.py makemigrations billing && python manage.py migrate |
| 18 | Currency Symbol Hardcoding | Low | Plan.display_price hardcodes $ regardless of currency field. | Replace hardcoded $ with currency-aware symbol lookup in display_price. |
| 19 | Webhook Timeout Protection | Low | No timeout on webhook processing. Could exceed Stripe 20s threshold. | Wrap processing in asyncio.wait_for() with 15s timeout. |

# 5. Critical Findings - Solution Guide

## 5.1 C1: Tax Calculation (Critical)

### Problem

No tax calculation is applied to subscription charges. Prices are displayed and charged as flat amounts without any tax component. This creates immediate legal compliance issues in virtually all jurisdictions: Bangladesh requires 15% VAT, the EU requires 15-27% VAT depending on member state, the US requires state and local sales tax, and India requires GST. Operating without tax calculation exposes Sattabase to liability for uncollected tax amounts and potential fines from tax authorities. This must be resolved before accepting any paying customer.

### Solution

Step 1: Enable Stripe Tax in Dashboard. Navigate to Stripe Dashboard > Settings > Tax. Click 'Activate automatic tax' or 'Register for Stripe Tax'. Enter your business details including registration numbers (VAT, GST, etc.) for each jurisdiction where you have nexus. Select 'Automatic' tax calculation mode. This allows Stripe to automatically calculate the correct tax rate based on the customer's location at checkout.

Step 2: Add automatic_tax to checkout session. In stripe_service.py, add the automatic_tax parameter to the stripe.checkout.Session.create() call:

# In billing/stripe_service.py - create_checkout_session()

session = stripe.checkout.Session.create(

api_key=api_key,

mode="subscription",

customer=customer_id,

line_items=[{"price": price_id, "quantity": 1}],

success_url=success_url,

cancel_url=cancel_url,

automatic_tax={"enabled": True},  # <-- ADD THIS

...

)

Step 3 (Optional): Add tax_inclusive field to Plan model. If some plans should display tax-inclusive prices while others show tax-exclusive, add a BooleanField to the Plan model and pass tax_behavior='inclusive' or 'exclusive' in the line_items parameter accordingly.

Files to modify: billing/stripe_service.py, billing/models.py (optional). Estimated effort: approximately 1 hour (mostly Dashboard configuration).

## 5.2 C2: Automatic Invoicing (Critical)

### Problem

No invoice PDF generation or delivery mechanism exists. The EU Directive 2006/112/EC requires sequential invoice numbers, business address, and tax identification numbers on every invoice for B2B transactions. Without proper invoicing, customers have no formal record of their payments, creating disputes and reconciliation difficulties.

### Solution

Step 1: Configure Stripe invoicing. Navigate to Dashboard > Settings > Billing. Set a custom invoice prefix (e.g., SATTABASE-{YEAR}-{SEQ}). Add business name, address, tax ID, and support email. Enable 'Send invoice PDF via email' under Email settings.

Step 2: Enhance webhook handlers to log invoice details. Add invoice number and URL logging to payment handlers for support traceability:

# In _handle_invoice_payment_succeeded and _handle_invoice_payment_failed

invoice_number = invoice.get("number")

hosted_url = invoice.get("hosted_invoice_url")

logger.info(f"Invoice {invoice_number}: {hosted_url}")

Estimated effort: approximately 1 hour (mostly Dashboard configuration).

# 6. High Priority Findings - Solution Guide

## 6.1 H1: Refund Mechanism (High)

### Problem

No refund mechanism exists. No Refund model, no admin action, no API endpoint, no refund policy displayed. The EU Consumer Rights Directive provides a 14-day withdrawal right. The Bangladesh Consumer Rights Protection Act 2009 requires fair trade practices. Without a refund mechanism, Sattabase is exposed to customer disputes and chargebacks.

### Solution

Step 1: Create Refund model in billing/models.py:

class Refund(TimeStampedModel):

id = models.BigAutoField(primary_key=True)

subscription = models.ForeignKey(Subscription, CASCADE, related_name="refunds")

stripe_refund_id = models.CharField(max_length=100, unique=True, blank=True)

amount_cents = models.PositiveIntegerField()

currency = models.CharField(max_length=3, default="USD")

reason = models.CharField(max_length=255, blank=True)

status = models.CharField(max_length=20, default="pending")

initiated_by = models.ForeignKey(settings.AUTH_USER_MODEL, CASCADE, null=True)

Step 2: Add create_stripe_refund() in stripe_service.py:

def create_stripe_refund(subscription, amount_cents=None, reason=""):

stripe_sub = stripe.Subscription.retrieve(

subscription.stripe_subscription_id, api_key=_get_stripe_api_key())

latest_invoice = stripe.Invoice.retrieve(

stripe_sub.latest_invoice, api_key=_get_stripe_api_key())

refund = stripe.Refund.create(

payment_intent=latest_invoice.payment_intent,

amount=amount_cents,  # None = full refund

reason="requested_by_customer",

metadata={"subscription_id": str(subscription.id)})

return refund

Step 3: Add Django admin action. Add 'Issue Refund' action on Subscription model in billing/admin.py. For user-facing, add POST /billing/admin/subscriptions/{id}/refund endpoint. Estimated effort: approximately 2-3 hours.

## 6.2 H2: Payment Failure Recovery / Dunning (High)

### Problem

When invoice.payment_failed fires, the subscription is marked past_due but the user receives no notification. No customer communication, no grace period, no escalation path. Users may lose access without any communication.

### Solution

Step 1: Enable Stripe Smart Retries (zero code, 5 min). Navigate to Dashboard > Settings > Billing > Smart Retries. Enable this feature for automatic retry scheduling.

Step 2: Enhance _handle_invoice_payment_failed:

def _handle_invoice_payment_failed(event):

# ... existing status update code ...

attempt = invoice.get("attempt_count", 1)

next_retry = _ts_to_datetime(invoice.get("next_payment_attempt"))

logger.warning(

f"Payment failed attempt {attempt} for sub={sub.id}."

f"Next retry: {next_retry}. User must update payment method.")

Step 3: Add Fix Payment button in BillingOverview.vue. When status is PAST_DUE, show a warning banner with 'Fix Payment' button that calls createPortalSession() to redirect to Stripe Portal for payment method update. Estimated effort: approximately 2 hours.

## 6.3 H3: Test Coverage (High)

### Problem

Zero test files exist for the billing application. Any future change could silently break the checkout flow, webhook processing, or subscription activation.

### Solution

File 1: billing/tests/test_stripe_service.py should include these test cases: test_ensure_stripe_product_and_price_creates_new (mock Stripe API, verify IDs saved); test_ensure_stripe_product_and_price_returns_existing (verify no API calls when ID set); test_confirm_checkout_session_paid (verify subscription activated); test_confirm_checkout_session_wrong_user (verify ValueError); test_webhook_duplicate_handling (same event_id twice, verify skip); test_webhook_checkout_completed (verify plan/status/trial); test_webhook_invoice_payment_failed (verify PAST_DUE); test_trial_abuse_prevention (two checkouts, second has no trial).

File 2: billing/tests/test_controllers.py should include: test_create_checkout_success, test_create_checkout_free_plan_returns_400, test_confirm_checkout_invalid_session_returns_400, test_change_plan_paid_to_free_calls_cancel, test_cancel_subscription_active. Estimated effort: approximately 4-5 hours.

# 7. Medium Priority Findings - Solution Guide

## 7.1 M1: GDPR / Right to Erasure (Medium)

### Problem

When a user deletes their account, their Stripe Customer record (email, name, payment history) remains. Under GDPR Article 17, individuals have the right to erasure. Active subscriptions cannot be deleted, so the solution must handle both states.

### Solution

Add a cleanup hook in the user account deletion flow:

def cleanup_stripe_customer(user):

sub = Subscription.objects.filter(user=user)

.exclude(stripe_customer_id="").first()

if not sub or not sub.stripe_customer_id: return

api_key = _get_stripe_api_key()

has_active = Subscription.objects.filter(

user=user, status__in=["active","trialing","past_due"]).exists()

if has_active:

# Anonymize instead of delete

stripe.Customer.modify(sub.stripe_customer_id,

email=f"deleted_{user.id}@redacted.com",

name="Deleted User", api_key=api_key)

else:

try: stripe.Customer.del(sub.stripe_customer_id, api_key=api_key)

except stripe.InvalidRequestError: pass

Estimated effort: approximately 1 hour.

## 7.2 M2: Terms of Service at Checkout (Medium)

### Problem

No terms of service or subscription agreement presented during checkout. Consumer protection laws in EU, UK, and Bangladesh require businesses to inform customers about terms before collecting payment.

### Solution

Three parts: (1) Add tos_accepted_at and tos_version fields to the Subscription model. (2) In PlanComparison.vue, add a required 'I agree to the Terms of Service' checkbox before createCheckout() is called. (3) Use Stripe Checkout's consent_collection parameter: consent_collection={'terms_of_service': 'required'}. Estimated effort: approximately 1 hour.

## 7.3 M3: Proration Preview (Medium)

### Problem

Plan changes use create_prorations but users cannot see the proration amount before confirming. Standard SaaS platforms all show proration previews.

### Solution

Add a proration preview service and endpoint:

def get_proration_preview(subscription, new_plan):

price_id = ensure_stripe_product_and_price(new_plan)

stripe_sub = stripe.Subscription.retrieve(

subscription.stripe_subscription_id, api_key=_get_stripe_api_key())

items = stripe_sub.get("items", {}).get("data", [])

preview = stripe.Subscription.retrieve_upcoming(

customer=subscription.stripe_customer_id,

subscription=subscription.stripe_subscription_id,

subscription_items=[{"id": items[0].id, "price": price_id}])

return {"subtotal": preview.get("subtotal_excluding_tax", 0) / 100,

"tax": preview.get("tax", 0) / 100,

"total": preview.get("total", 0) / 100}

Add POST /billing/subscriptions/{slug}/preview-plan-change endpoint. Show confirmation modal with breakdown in frontend. Estimated effort: approximately 2 hours.

## 7.4 M4: Cancellation Confirmation Email (Medium)

### Problem

No confirmation email sent on cancel. User retains access until period end but receives no written notification.

### Solution

Stripe Dashboard Quick Fix (zero code, 2 minutes). Navigate to Dashboard > Settings > Email. Enable all five templates: 'Payment confirmation', 'Subscription trial will end', 'Payment failed', 'Subscription canceled', 'Invoice receipt'. These are pre-built by Stripe, delivered automatically, and require zero code. This is the highest-ROI fix in the entire audit. Estimated effort: 2 minutes (Dashboard) or 4-6 hours (custom branded emails).

## 7.5 M5: Database Locking for Concurrent Webhooks (Medium)

### Problem

No database-level locking in webhook handlers. Concurrent webhooks could race on the same subscription row, causing lost updates or data corruption.

### Solution

Wrap all webhook handlers in transaction.atomic() with select_for_update():

from django.db import transaction

def _handle_subscription_updated(event):

stripe_sub = event["data"]["object"]

stripe_sub_id = stripe_sub["id"]

with transaction.atomic():

sub = (Subscription.objects

.select_for_update()

.select_related("plan", "plan__product")

.get(stripe_subscription_id=stripe_sub_id))

# ... update fields ...

sub.save()

Apply the same pattern to all webhook handlers. Estimated effort: approximately 1 hour.

## 7.6 M6: Migration Files Missing (Medium)

### Problem

billing/migrations/ only contains __init__.py. No migrations generated for WebhookEventLog, stripe_product_id, has_used_trial, and other recent additions.

### Solution

cd /home/z/my-project/ledger/backend

python manage.py makemigrations billing

python manage.py migrate

Verify output includes all expected migration files. Estimated effort: 5 minutes.

# 8. Low Priority Findings - Solution Guide

## 8.1 L1: Currency Symbol Hardcoding (Low)

### Problem

Plan.display_price hardcodes '$' regardless of the currency field. Non-USD plans show incorrect currency symbols.

@property

def display_price(self) -> str:

if self.price_cents == 0: return str(_("Free"))

amount = self.price_cents / 100

symbols = {"USD": "$", "EUR": "EUR", "GBP": "GBP",

"BDT": "BDT", "INR": "INR"}

symbol = symbols.get(self.currency.upper(), f"{self.currency} ")

cycle_labels = {BillingCycle.MONTHLY: "/mo",

BillingCycle.YEARLY: "/yr",

BillingCycle.LIFETIME: ""}

cycle = cycle_labels.get(self.billing_cycle, "")

return f"{symbol}{amount:.2f}{cycle}"

Estimated effort: approximately 30 minutes.

## 8.2 L2: Webhook Endpoint Timeout Protection (Low)

### Problem

No timeout protection on webhook processing. Slow Stripe API calls could exceed the 20-second threshold, causing unnecessary retries.

### Solution

Wrap webhook processing in asyncio.wait_for() with a 15-second timeout:

import asyncio

async def stripe_webhook(self, request):

# ... verification code ...

try:

await asyncio.wait_for(

sync_to_async(process_webhook_event)(event),

timeout=15.0)

except asyncio.TimeoutError:

logger.warning(f"Webhook {event['type']} timed out")

return MessageResponse(message="Webhook processed.")

Estimated effort: approximately 1 hour.

# 9. Implementation Roadmap

The following roadmap organizes all solutions by priority and provides a recommended execution timeline. Phase 1 items can be completed today with minimal effort. Phase 2 items should be completed before accepting any paying customer. Phase 3 items should be completed before scaling. Phase 4 items can be addressed when convenient.

## 9.1 Phase 1: Quick Wins (Today, 15 minutes, zero code)

Enable all five Stripe email templates in Dashboard > Settings > Email (payment confirmation, trial ending, payment failed, cancellation, invoice receipt). Enable Stripe Smart Retries in Dashboard > Settings > Billing. Run python manage.py makemigrations billing && python manage.py migrate to generate and apply all pending migrations. These three items deliver immediate compliance improvements at zero development cost.

## 9.2 Phase 2: Before First Paying Customer (This Week, ~2 hours)

Enable Stripe Tax in Dashboard and add automatic_tax={'enabled': True} to checkout session creation. Configure Stripe invoicing settings (custom prefix, business details, PDF delivery). Fix the hardcoded '$' currency symbol in Plan.display_price. These three items resolve both Critical findings and one Low finding.

## 9.3 Phase 3: Before Public Launch (Next Sprint, ~8-10 hours)

Implement dunning flow with _handle_invoice_payment_failed enhancement and Fix Payment button in frontend. Add Terms of Service tracking (tos_accepted_at field, consent checkbox). Build proration preview endpoint and confirmation modal. Add database locking (transaction.atomic + select_for_update) to webhook handlers. Add GDPR cleanup hook for Stripe Customer deletion on account deletion. Customize Stripe Customer Portal in Dashboard.

## 9.4 Phase 4: Before Scaling (Following Sprint, ~4-6 hours)

Build refund mechanism: Refund model, create_stripe_refund service, admin refund action. Write comprehensive test coverage: test_stripe_service.py (8+ tests) and test_controllers.py (5+ tests). Add webhook timeout protection (asyncio.wait_for). Create sync management command for webhook reconciliation. Implement custom email notification system (Celery-based) for branded emails.

## 9.5 Effort Summary

Total estimated effort: approximately 15-19 hours across four phases. Phase 1 requires zero development time and resolves 3 findings immediately. Phase 2 adds approximately 2 hours to resolve the 2 Critical and 1 Low findings. Phase 3 adds approximately 8-10 hours to resolve 6 Medium findings. Phase 4 adds approximately 4-6 hours to resolve 3 High findings and implement long-term improvements. The recommended approach is to execute phases sequentially, ensuring each phase is complete before moving to the next.

# 10. Conclusion

The Sattabase Stripe integration demonstrates solid engineering fundamentals with correct PCI-DSS compliance (SAQ-A eligible), robust webhook processing with signature verification and idempotent handling, effective trial abuse prevention, and a clean dual-path activation architecture. The codebase follows good practices for error handling, logging, audit trail maintenance, and rate limiting.

The two Critical findings (tax calculation and automatic invoicing) are incomplete business logic configuration rather than technical failures. Both can be resolved primarily through Stripe Dashboard settings with minimal code additions. The three High findings (refund mechanism, dunning flow, and test coverage) represent standard SaaS billing features that customers expect and regulatory frameworks increasingly require.

This revised report provides a complete solution guide for every finding, with specific code examples, file locations, configuration steps, and effort estimates. By following the four-phase implementation roadmap, the Sattabase billing platform can progress to a fully compliant, production-ready billing system within approximately 2-3 sprints. The Phase 1 quick wins (15 minutes, zero code) should be executed immediately.